# Business Proposal

Far Western University - Student Verification & Transcript API System

Prepared By: Blend Technologies Pvt. Ltd.
Date: April 14, 2026
Version: 1.0

## Table of Contents

- Executive Summary

- Background & Problem Statement

- Proposed Solution

- Key Benefits

- Scope of Work

- Technical Architecture

- Implementation Timeline

- Cost Breakdown

- Terms & Conditions

- Contact Information

## 1. Executive Summary

Far Western University (FWU) requires a modern, reliable API system to verify student enrollment details and provide academic transcript data to external consumers. This proposal outlines the development of a robust ASP.NET Core 10 Minimal API solution that will enable authorized agencies to verify student credentials and generate official transcripts digitally.

The proposed solution will:

- Provide real-time student verification using registration number and date of birth

- Return comprehensive academic details including program, enrollment status, and CGPA

- Supply detailed marks/grades for transcript generation

- Maintain audit logs for all verification requests

Investment Overview:

- One-Time Development Cost: NPR 211,000

- Annual Recurring Cost: NPR 55,000

- 1-Year Support Package: NPR 75,000 (included)

- Total First-Year Investment: NPR 341,000

## 2. Background & Problem Statement

### Current Challenges

| Challenge | Impact |
| --- | --- |
| Manual Verification Process | Time-consuming, prone to errors, requires dedicated staff |
| No Digital Transcript API | External agencies cannot programmatically generate transcripts |
| Lack of Audit Trail | No systematic record of who accessed student information |
| Limited Integration Options | Other government systems cannot integrate for verification |
| Delayed Response Times | Manual process takes days instead of seconds |

### Opportunity

With the Government of Nepal mandating online verification systems through the Nagarik App initiative, FWU needs to:

- Enable instant verification of student enrollment

- Provide programmatic access to academic records

- Comply with national digital transformation standards

- Reduce administrative burden on university staff

## 3. Proposed Solution

### 3.1 Solution Overview

We propose developing a RESTful API system using ASP.NET Core 10 Minimal API architecture with Entity Framework Core and SQL Server database.

### 3.2 Core Features

#### Student Verification API

- Endpoint: GET /api/student/verify

- Parameters: registration_number, dobAD

- Returns: Student enrollment details, program info, enrollment status, CGPA

- Use Case: External agencies verify student credentials for employment, further education, visa applications

#### Transcript API

- Endpoint: GET /api/student/transcript

- Parameters: registration_number, dobAD

- Returns: Comprehensive marks/grades across all subjects, semesters, academic years

- Use Case: Generate official transcripts for students applying to foreign universities or employers

#### Audit Logging

- Automatic logging of all API requests

- Records: timestamp, registration number, request outcome, IP address

- Supports compliance and accountability requirements

### 3.3 API Response Format

{

"data": "027819-20",

"message": "Success",

"otherData": [{

"regdNo": "027819-20",

"firstName": "SAUGAT",

"middleName": "",

"lastName": "GURUNG",

"dobAD": "2001-11-25",

"programName": "Bachelor of Engineering in Mechanical Engineering",

"intakeYear": "December 2020",

"studentStatus": "Running",

"level": "Bachelor",

"school": "School of Engineering",

"cgpaScore": null,

"graduateYear": null

}]

}

## 4. Key Benefits

### 4.1 Immediate Benefits

| Benefit | Description |
| --- | --- |
| Instant Verification | Response in seconds vs. days with manual process |
| 24/7 Availability | API accessible round-the-clock from anywhere |
| Reduced Manual Work | Automates routine verification requests |
| Standardized Output | Consistent JSON format for all consumers |
| Audit Trail | Complete record of all verification requests |

### 4.2 Strategic Benefits

- Compliance - Meets Government of Nepal digital verification requirements

- Scalability - Cloud-native architecture handles growing demand

- Integration Ready - Easy to connect with other government systems

- Future-Proof - Modern tech stack ensures longevity

- Cost Efficient - Reduces staff time spent on manual verification

### 4.3 Expected ROI

- Staff Time Saved: 10-15 hours/week on manual verification

- Processing Cost Reduction: ~NPR 50,000/month in labor savings

- Revenue Potential: Can charge verification fees to external agencies

## 5. Scope of Work

### 5.1 In Scope

| Phase | Deliverables |
| --- | --- |
| Requirement Analysis | SRS Document, API Specification, Database Schema |
| API Development | Student Verification Endpoint, Transcript Endpoint, Error Handling |
| Database Setup | SQL Server Database, Entity Models, Migrations, Indexes |
| Security Implementation | Input Validation, SQL Injection Prevention, Rate Limiting |
| Testing | Unit Tests, Integration Tests, User Acceptance Testing |
| Documentation | API Documentation, User Guide, Deployment Guide |
| Deployment | Cloud Infrastructure Setup, SSL Configuration, Go-Live |
| Support (1 Year) | Bug Fixes, Security Updates, Performance Optimization |

### 5.2 Out of Scope

- Mobile Application Development

- PDF Transcript Generation (can be added later)

- Digital Signature Implementation

- Integration with external government systems

- Student Portal Development

### 5.3 Future Enhancements (Optional)

| Feature | Estimated Cost |
| --- | --- |
| PDF Transcript Generation | NPR 25,000 |
| Digital Signature Integration | NPR 30,000 |
| Student Photo API | NPR 15,000 |
| UGC Verification Integration | NPR 40,000 |
| Mobile App (iOS/Android) | NPR 150,000+ |

## 6. Technical Architecture

### 6.1 Technology Stack

| Component | Technology | Version |
| --- | --- | --- |
| API Framework | ASP.NET Core | 10.0 |
| API Style | Minimal API | - |
| ORM | Entity Framework Core | 10.0 |
| Database | SQL Server | 2022+ |
| Cloud Platform | Azure App Service | - |
| Hosting OS | Windows Server (Azure) | - |

### 6.2 System Architecture

┌─────────────────┐

│   Consumer      │

│   Applications  │

└────────┬────────┘

│

▼

┌─────────────────┐

│   Azure API     │

│   Management    │

└────────┬────────┘

│

▼

┌─────────────────┐

│  FWU.Nagarik.Api│

│   (Azure App    │

│    Service)     │

└────────┬────────┘

│

▼

┌─────────────────┐

│   SQL Server    │

│   (Azure SQL)  │

└─────────────────┘

### 6.3 Database Schema

Students Table

- RegdNo (Primary Key)

- FirstName, MiddleName, LastName

- DobAD

- ProgramName, IntakeYear

- StudentStatus (Running/Graduated)

- Level, School

- CgpaScore, GraduateYear

StudentMarks Table

- Id (Primary Key)

- RegdNo (Foreign Key)

- SubjectName, SubjectCode

- Marks, Grade

- Semester, AcademicYear

VerificationLogs Table

- Id (Primary Key)

- RegdNo, Timestamp

- VerificationStatus

- RequestDetails

### 6.4 Security Measures

- Input validation and sanitization

- Parameterized queries (EF Core prevents SQL injection)

- HTTPS enforced with TLS 1.2+

- API key or JWT authentication (optional)

- Rate limiting to prevent abuse

- Azure Defender security monitoring

- Azure Key Vault for secrets management

### 6.5 Performance Considerations

- Database indexes on RegdNo and DobAD

- Connection pooling (EF Core default)

- Async/await patterns throughout

- Response caching for frequently accessed data

- Pagination support for large result sets

## 7. Implementation Timeline

### 7.1 Project Phases

| Phase | Duration | Deliverables |
| --- | --- | --- |
| 1. Requirement Analysis | 1 week | SRS, API Spec, DB Schema |
| 2. Database Setup | 1 week | DB Creation, Entities, Seeds |
| 3. API Development | 2 weeks | Endpoints, Business Logic |
| 4. Security & Best Practices | 1 week | Auth, Validation, Logging |
| 5. Testing | 1.5 weeks | Unit Tests, Integration Tests, UAT |
| 6. Deployment | 0.5 weeks | Production Deployment |
| Total | 8 weeks |  |

Total Duration: 8 weeks (Expedited Timeline)

### 7.2 Milestone Schedule

| Milestone | Target Date | Payment |
| --- | --- | --- |
| Project Kickoff | April 20, 2026 | 40% |
| UAT Completion | June 10, 2026 | 40% |
| Go-Live | June 15, 2026 | 20% |

## 8. Cost Breakdown

### 8.1 One-Time Costs (Development)

| Item | Description | Cost (NPR) |
| --- | --- | --- |
| API Development | Core API with verification & transcript endpoints | 150,000 |
| Database Design | ERD, schema design, entity creation | 10,000 |
| Data Migration | Map and migrate from existing data sources | 15,000 |
| Integration Testing | Unit tests, integration tests | 20,000 |
| Cloud Infrastructure | Azure App Service setup & configuration | 10,000 |
| SSL Certificate | Annual SSL for HTTPS | 1,000 |
| Documentation | API docs, user guides | 5,000 |
| Subtotal |  | 211,000 |

### 8.2 Recurring Costs (Annual)

| Item | Description | Cost (NPR/year) |
| --- | --- | --- |
| Cloud Hosting | Azure App Service (B2 Plan) | 24,000 |
| SQL Server | Azure SQL Database | 16,000 |
| Domain & SSL | Domain renewal + SSL | 5,000 |
| Backup & Monitoring | Automated backups, monitoring | 10,000 |
| Subtotal |  | 55,000 |

### 8.3 Post-Launch Support (12 Months)

| Item | Description | Cost (NPR) |
| --- | --- | --- |
| Bug Fixes | Critical and non-critical issue resolution | 30,000 |
| Security Updates | Patches and vulnerability fixes | 15,000 |
| Performance Optimization | Query tuning, caching | 10,000 |
| Minor Enhancements | Small feature additions | 20,000 |
| Subtotal |  | 75,000 |

### 8.4 Total Investment Summary

| One-Time Development | 211,000 |
| --- | --- |
| Annual Recurring | 55,000 |
| 1-Year Support (Included) | 75,000 |
| First Year Total | 341,000 |
| Subsequent Years | 130,000/year |

## 9. Terms & Conditions

### 9.1 Payment Terms

- 40% on project kickoff (NPR 84,400)

- 40% on UAT completion (NPR 84,400)

- 20% on go-live (NPR 42,200)

- Recurring costs billed quarterly in advance

- Support costs billed annually in advance

### 9.2 Project Assumptions

- Client will provide access to existing student database

- Client will provide sample data for testing

- Client will designate a technical contact for coordination

- Changes to scope will be handled via change request with additional cost

- UAT will be completed within 5 business days of delivery

### 9.3 Warranty

- 30-day warranty from go-live for critical bugs

- Bug fixes covered under support package for 12 months

- Security vulnerabilities patched within 48 hours

### 9.4 Intellectual Property

- Source code will be owned by Far Western University

- We retain rights to generic frameworks and tools used

- Documentation created will be handed over to client

### 9.5 Confidentiality

- All project materials treated as confidential

- Non-disclosure agreement will be signed

- Client data will not be shared with third parties

### 9.6 Validity

- This proposal is valid for 30 days from the date

- Prices subject to change after validity period

## 10. Contact Information

### Blend Technologies Pvt. Ltd.

| Address | [Company Address] |
| --- | --- |
| Phone | [Phone Number] |
| Email | [Email Address] |
| Website | [Website] |

### Project Team

| Role | Name | Contact |
| --- | --- | --- |
| Project Manager | [Name] | [Email] |
| Technical Lead | [Name] | [Email] |
| Quality Assurance | [Name] | [Email] |

## Acceptance

This proposal is submitted for your consideration. We are confident that our solution will meet Far Western University's requirements for student verification and transcript services.

For Blend Technologies Pvt. Ltd.

Authorized SignatureDate

Name: [Authorized Person Name]
Title: [Designation]
Date: ________________

Thank you for considering Blend Technologies Pvt. Ltd. for this project.